|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| SL NO | Requirement Subject | Working Hours | Working Day | Start Date | Ending Date | Remarks |
| Step-1 | Provisional system (Signal Account and all account) | 21 | 3 | 04 Oct 2017 | 08 Nov 2017 |  |
| Step-2 | Interest Posting  (Signal Account and all account) | 28 | 4 |  |
| Step-3 | Status wise different GL Account posting | 18 | 2.5 |  |
| **Step-4** | All web base report do not show the head office server | 56 | 8 |  |
| Step-5 | Branch Force Day close problem | 7 | 1 |  |
| Step-6 | Head office server Backup problem | 10.5 | 1.5 |  |
| Step-7 | IBT transaction system | 21 | 3 |  |
| Step-8 | All IBT transaction head office wise Reconcile system | 14 | 2 |  |
| Step-9 | Register system (all BL Loan) | 21 | 3 |  |
| Step-10 | Interest Posting Problem in Case Multiple Disburse | 7 | 1 |  |
|  | **Total** | **203.5** | **29** |  |  |  |

Agrani SME Financing Company LTD.

**Programmer Name: Aiatullah Change Requirements**